Sprint Review and Retrospective: SNHU Travel Pilot

Christopher M. Johnson

Southern New Hampshire University

CS-250 Software Development Lifecycle

Deron Dantzler

October 16, 2026

# Sprint Review and Retrospective: SNHU Travel Pilot

As Scrum Master for the SNHU Travel pilot, I am leading this Sprint Review and Retrospective to evaluate what the team delivered and how the Scrum-Agile approach shaped the work. ChadaTech will use these lessons to decide whether to move every development team away from waterfall, so this review covers both what worked and where the approach showed its limits.

### Applying Roles

Each role contributed something the others could not. In the Product Owner role, I worked with Christy and three SNHU Travel customers in a focus group that produced the entire product backlog. The customers explained why they wanted features, not just what they wanted: a generic destination list was useless to someone who never travels to the tropics. That reasoning became the personalization and filtering stories, and sizing each story separately let the team define a minimum viable product before the larger personalization work.

As the tester, I read the same stories from the other side. Measurable acceptance criteria, such as a filter updating within two seconds or a list of five to ten destinations, became pass/fail tests directly, while the “so that” clauses explained value but gave me nothing to measure. When the wireframe showed a slideshow instead of a list, I rewrote the test steps and identified boundary conditions the stories never addressed.

As the developer, I implemented the wellness change. Fixing a layout defect that hid the slide descriptions exposed a second problem: black text on a blue background was hard to read. Because readability had never been defined as a requirement, I raised it with Christy and Brian instead of deciding on my own. As Scrum Master, my role is to protect that work by keeping the events on schedule, removing blockers raised at the Daily Scrum, and leading this reflection.

### Completing User Stories

Scrum moved stories to completion by treating each one as the start of a conversation rather than a finished specification. Sporsem et al. (2026) describe user stories as boundary objects that build shared understanding across roles, which matched our process. A story began in the focus group, took shape in the backlog with a value statement and acceptance criteria, became test cases, and then became code. Because the tests existed before implementation, the developer knew what “done” meant before writing anything.

### Handling Interruptions

The project changed direction twice, and Scrum absorbed both changes. First, the wireframe turned the destination list into a slideshow. The acceptance criteria barely changed, but nearly every test step had to be rewritten, and that happened within the same cycle instead of waiting for a separate testing phase. Second, Christy pivoted the content to detox and wellness destinations. Because Scrum lets the Product Owner reorder the backlog while the sprint timeframe stays fixed, the change entered as new backlog content rather than a formal change request. The application’s structure stayed intact, and the team adjusted scope instead of extending the deadline.

### Communication

Effective communication on this team was specific, tied to the work, and easy to answer. As the developer, I sent Christy and Brian an email after the wellness pivot (see Appendix A). It worked because it gave each recipient questions only they could answer, explained why the answers mattered to the sprint, and set a deadline tied to a Scrum event. Copying both Christy and Brian on one thread let the Product Owner and tester see each other’s decisions, which kept all three roles aligned. As the tester, I used the same pattern, asking Christy closed questions such as whether clicking Next on the last slide should wrap to the first slide or disable the button, and promising to add her answers to the acceptance criteria (see Appendix B). Kuhail and Lauesen (2022) found that practitioners invited to question the customer never did, and their requirements missed about two-thirds of stakeholder needs. In the group discussion, when two teammates asked me the same question about urgent mid-sprint requests, I answered once in a reply both could see and then wrote a consolidated agreement crediting each recommendation to the member who proposed it.

### Organizational Tools

Each tool earned its place by supporting a Scrum event. The ordered product backlog drove Sprint Planning by making priorities explicit, and relative sizing let the team estimate without treating estimates as commitments. A board such as Azure Boards serves as a digital information radiator for the Daily Scrum, displaying work in progress and blockers, and linking work items to commits traces a story to its code (Microsoft, 2025). The Definition of Done at the Sprint Review included acceptance criteria and test cases, so Christy had an objective basis for accepting work. The Sprint Retrospective applies the principle of regular reflection. But there are limits to tools. Kostin and Strode (2023) found that shared understanding depends on communication transparency, quality, and discipline, none of which a tool supplies. A board that is not kept current gives a false impression of progress, much like an aircraft maintenance work order that does not match the actual state of the aircraft.

### Evaluating the Agile Process

Scrum’s advantages were clear on this project. Customer intent shaped the backlog from the first week, testing ran alongside development so the hidden descriptions and readability problem surfaced while the code was fresh, and two direction changes were absorbed at low cost. The disadvantages were real as well. The process depended on Product Owner availability, since unanswered questions would have stalled both testing and development. Documentation was lighter than waterfall would produce, and the backlog rested on one focus group of established customers. Change was also cheaper, not free: the wellness pivot still required new tests and exposed a latent defect. On balance, Scrum was the right approach for SNHU Travel. Its requirements were preference-driven and changed twice during development, which favors an iterative process over one that commits to requirements before anyone sees working software.

### Conclusion

The pilot showed that Scrum turns change into routine work, provided the team communicates specifically and the Product Owner stays engaged. I recommend that ChadaTech proceed with adoption while planning for Product Owner availability and adequate documentation.

## References

Kostin, D., & Strode, D. (2023). Effective communication in globally distributed Scrum: A model and practical guidance. Australasian Journal of Information Systems, 27. https://doi.org/10.3127/ajis.v27i0.4501

Kuhail, M. A., & Lauesen, S. (2022). User story quality in practice: A case study. Software, 1(3), 223–243. https://doi.org/10.3390/software1030010

Microsoft. (2025, September 30). What is Azure Boards? Microsoft Learn. https://learn.microsoft.com/en-us/azure/devops/boards/get-started/what-is-azure-boards?view=azure-devops

Sporsem, T., Dingsøyr, T., & Stol, K.-J. (2026). User stories as boundary objects in agile requirements engineering: A theoretical literature review. Journal of Systems and Software, 233, Article 112693. https://doi.org/10.1016/j.jss.2025.112693

Appendix A:

Developer Email to the Product Owner and Tester

To: Christy, Product Owner; Brian, Tester

Subject: Information Needed for Wellness Travel Update

Christy and Brian,

I have reviewed the new direction to focus the application on detox and wellness travel. Before I can complete the development work, I need a few items clarified.

Christy, please confirm which destinations should be included, or provide the criteria I should use to select them. I also need to know what information and images each destination slide must contain and which existing backlog items should be deprioritized so the new work remains within the current sprint.

Brian, please confirm how you plan to update the test cases for the new destination content. I also need to know whether your testing will include image loading from the packaged JAR and whether readability and slide navigation are included in your test coverage. During development, I found that the blue background created a readability problem because the text remained black. Please confirm whether this should be treated as a defect that needs to be corrected.

Please provide your responses before the next Daily Scrum so I can incorporate the decisions into the remaining development work. Once I have these answers, I can update the implementation and coordinate with Brian to make sure the changes are covered by testing.

Thank you,

Christopher

Appendix B:

Tester Email to the Product Owner

To: Christy (Product Owner)

Subject: Slideshow Clarifications for User Stories 2, 4, and 5

Christy,

Thank you for the Top Destinations wireframe. I have revised my test cases for the slideshow format and need a few details to set exact pass/fail results:

- When a user clicks Next on the last slide, should the slideshow wrap to #1 or should the Next button be disabled? The same question applies to Prev on slide #1.

- For User Story 5, where should the personalized match reason appear on the slide?

- For User Story 2, what should display when a filter combination returns no packages?

- Should applying a filter or saving new preferences reset the slideshow to slide #1?

A short answer to each is enough, and I will add your responses to the acceptance criteria. I would appreciate a reply by Wednesday so testing stays on schedule for the sprint.

Thanks,

Chris